**SPRINT 1 PLAN**

Product Name: Purrsight

Team Name: J-Team

Sprint Completion Date: Sunday July 5th, 2020

Revision Number: N/A

Revision Date: N/A

**GOALS:**

1. Establish sitemap for Sprint 1
2. user profile CRUD (viewable by everyone only modifiable by user)
3. cat profile CRUD

**TASKS:**

1. **UI/UX** [As a user I want a login page so that I can view pages.(1)] MERGE WITH [As a user I want a navigable site layout so I can reach all the pages.(5)]
   1. Specification
      1. Sitemap
      2. navigation bar
      3. color scheme
   2. Tasks
      1. implement UI
      2. implement framework
2. **User Profile** As a user, I would like to be able to create an account so that I can join the purrsight community and login. (8)
   1. Specification
      1. attributes
      2. fields for attributes
   2. Tasks
      1. implement framework
      2. implement database
3. **User Profile** [As a user I would like to be able to create a cat profile so that each of my cats has their own profile and story.(5)] MERGE WITH **Cat Profile** [As a user I would like to CRUD posts from my cats profile.(8)]
   1. Specification
      1. attributes
      2. fields for attributes
      3. switch between posting as USER and as CAT
   2. Tasks
      1. implement framework
      2. implement database

**TEAM ROLES:**

**INITIAL TASK ASSIGNMENT:**

**INITIAL SCRUM BOARD:**

<https://github.com/jonzivku/Purrsight/blob/master/ReleasePlanP1.png>

**SCRUM TIMES:**

1. MONDAY JUNE 29th, 2020
   1. Discuss Architecture
   2. Decide on future scrum and TA meeting days
2. WEDNESDAY JULY 1st, 2020
3. FRIDAY JULY 3rd, 2020
   1. 3-4p TA meeting with Muktadir

**UPDATES:**